PAIR

Powered by Pair AI

PRODUCT REQUIREMENTS DOCUMENT

Darb 2.0

A zone-based delivery + growth platform for Kuwait

Delivery gets us in the door at the same price the incumbents charge. A tighter, governed operation and the data layer on top are what make merchants switch — and stay.

Reference  DARB2-PRD-001        Version  3.0 — full feature spec        Date  20 July 2026

Owner  Darb / Pair AI        Audience  Internal build team        Market  Kuwait

Sign-off  Wahab & Osama (CEOs)        Status  Approved direction — Confidential

# 1.  Overview

Darb 2.0 turns Darb into a zone-based delivery and growth platform for any business that needs drivers — pharmacies first, then restaurants and retail — on the Darb platform that already exists and is live.

Orders reach Darb ready-made, through an API. Customers order on the merchant’s own channels; the merchant runs its catalogue, stock, pricing and checkout. Darb owns everything from that point: dispatch, the driver, the delivery, the money settlement, and the data layer on top. Darb does not build an ordering app or manage a catalogue.

Delivery is the entry point at parity price. The tighter, governed operation and the data layer are what win the merchant and keep them. Fulfilment is 100% subcontracted: Darb runs delivery companies under one app and governs them.

North star. Prove the model in one zone — reliability and unit economics — before breadth.

End game. Build to be acquired: a proven, repeatable operation and market position. The data layer is a product moat, not the sale thesis.

Funding. Bootstrapped. A 6–8 week aggressive pilot on the existing platform.

# 2.  Scope & Boundaries

A hard line on what Darb owns keeps the build focused.

| Darb owns | The merchant owns |
| --- | --- |
| Receiving the ready order via API | Ordering, catalogue, stock, substitutions |
| Dispatch, driver, and the delivery | Product pricing, discounts, and checkout |
| Fleet onboarding, governance & payment | The customer relationship at point of sale |
| Money settlement (wallet, fee, cash) | Funding the wallet / credit line |
| Customer delivery comms + tracking | — |
| The data & analytics layer | Sharing POS data via API |

Implication. Darb never touches out-of-stock, substitutions, or the customer’s ordering flow — the order arrives priced and confirmed. Any promotion is the merchant’s; Darb passes the final price through.

# 3.  Key Decisions (Locked)

Confirmed with the founders. Ground rules the build follows; granular feature detail is in the sections that follow, with a per-surface reference in Section 15.

## Strategy & commercial

| Decision | Choice |
| --- | --- |
| North star | Prove the model works in one zone. |
| End game | Build to be acquired (operation + market position; data is a product moat). |
| Funding | Bootstrapped / self-funded. |
| Stance vs. Armada | Hold price; win on reliability + data. |
| Fulfilment | 100% subcontracted delivery companies; Darb employs no drivers. |
| Anchor | Royal — ~2,000 orders/day commitment, non-exclusive. |
| Pilot scope | Royal + a few pharmacies; restaurants next. |
| Pricing model | Flat in-zone fee, configurable per merchant/zone. |
| Go-live | 6–8 week aggressive pilot. |
| Expansion trigger | Next zone once utilisation + SLA targets are hit. |
| Data + campaigns pricing | Free at launch; monetise once proven. |
| Product name | Darb 2.0, powered by Pair AI. |

## Product & operations

| Decision | Choice |
| --- | --- |
| Order intake | Ready orders via API; merchant owns ordering/checkout. |
| Coverage / hours | In-zone only; a zone spans multiple areas; 24/7. |
| Dispatch | Nearest driver; auto-batch when efficient. |
| Delivery promise | Live per-order ETA — no fixed number. |
| Addressing | GPS pin + Kuwait fields (area/block/street/building/floor). |
| Proof of delivery | Customer PIN (photo fallback). |
| Scheduling | Immediate + scheduled orders. |
| Payment | Cash + KNET/card; fee is a customer line item at checkout. |
| Money model | Credit line with a cap; monthly net settlement. |
| Cash | Driver deposits at a hub on cash ceiling; append-only ledger. |
| Refunds | Merchant approves; Darb processes. |
| Tips | Yes, via tracking link; driver keeps 100%. |
| Customer comms | Arabic + English; WhatsApp tracking link + notifications + support. |
| Merchant portal | Multi-branch + multi-role (manager, pharmacist, finance). |
| Fleet onboarding | Civil ID, license, vehicle reg, health cert, criminal-record cert. |
| Fleet SLAs / penalties | ~90% on-time, ~85% acceptance; warn → throttle → suspend → remove. |
| Support | Rider support (Darb) in-app for drivers and customers. |
| Merchant onboarding | Darb-managed, white-glove (Darb integrates the POS/API). |
| Merchant SLA | On-time %, pickup-time, support response, and platform uptime. |
| UI language | Arabic + English with RTL, across portal and apps. |
| Ratings | 1–5 stars + comment; low ratings feed the penalty ladder. |
| Data governance | Retain the asset; honor deletion requests; opt-in marketing. |
| Tracking link | Co-branded: merchant brand + “delivered by Darb.” |
| Driver contact | “Call driver” shows real numbers both ways. |
| Merchant data view | Own-customer details + aggregates; Darb co-owns the wider asset. |
| Vehicles | Cars + bikes, dispatch-aware. |
| Owner cockpit | The Darb admin system for the founders (Section 14). |

# 4.  Users & Roles

| Role | What they do |
| --- | --- |
| Merchant (multi-role) | Pharmacy/restaurant. Manager, pharmacist, finance logins; per-branch and rolled-up. Watches orders, reads analytics, sees finance, runs campaigns. |
| Rider support / Operations | Darb, 24/7. Runs the zone, resolves exceptions for drivers and customers, and can act on any live order. |
| Delivery company | Subcontractor fleet. Onboarded and vetted; manages its roster; sees its scorecard and payout; governed by Darb. |
| Driver | A fleet’s driver (app in Arabic/English/Hindi/Urdu). Receives orders, navigates, collects cash, confirms delivery. |
| Owner / admin | Wahab, Osama and team. The Darb system: zones, fees, entities, money, and the founder cockpit. |
| End customer | Orders on the merchant’s channel; pays incl. fee; opts in to data; gets a WhatsApp tracking link, updates, and support; can tip and rate. |

# 5.  System Architecture — The Surfaces

| Surface | Primary user | Purpose |
| --- | --- | --- |
| Merchant Portal | Merchant | Multi-branch, multi-role: live orders, analytics, finance, campaigns. |
| Operations / Rider Support | Darb ops | Live map of every order and driver; exception handling for drivers and customers. |
| Delivery-Company Portal | Fleet | Roster management, performance scorecard, payout statement + cash reconciliation. |
| Driver App | Driver | Orders with a 15-second timer, navigation, PIN/photo proof, SOS, shift + cash + ratings. |
| Darb System (Owner cockpit) | Owner | Zones, fees, entities, money, and the live founder dashboard. |

Customer thread (not a portal). The customer gets a live tracking link over WhatsApp — updates, tips, and support in one thread. The only customer-facing surface in phase 1.

# 6.  Order Lifecycle & States

Every order moves through a fixed set of states from API receipt to settlement. Rider support can intervene at any live state.

| State | What happens |
| --- | --- |
| Received (API) | A ready, priced order arrives from the merchant. Immediate or scheduled. |
| Assigned | Nearest driver offered the order (15-second timer); auto-fallback to the next; auto-batched when efficient. |
| Picked up | Driver collects from the merchant; handover wait feeds the live ETA. |
| En route | Live tracking link active for the customer; live ETA updates. |
| Delivered | Customer PIN confirms delivery (photo fallback); feedback prompt sent. |
| Settled | Fee and order value posted to the ledger; monthly netting. |
| Cancelled | Allowed until final delivery — by merchant/customer request or rider support, with reason. |
| Returned | Failed delivery (customer unreachable) → rider support authorises return-to-merchant + restock/refund. |

# 7.  Merchant Portal

Multi-branch (each branch plus a rolled-up group view) and role-based: manager, pharmacist, finance. Four base tabs, layered over time.

## Orders

- Live-track every order on a map, with status and live ETA per order.

- Contact rider support or request a cancel; rush-hour pause to stop new deliveries.

## Data Analytics

- Top products ranked best-to-worst, repeat buyers and demographics, spike attribution, and inventory suggestions — fed by direct POS integration.

- Custom date ranges, per-branch and rolled-up comparison, and export to CSV/PDF.

- The merchant sees its own customers’ details (name, phone, order history) alongside the aggregates; Darb co-owns the wider data asset.

## Finance & Payments

- The wallet / credit line, the running account, and monthly statements.

- Order value is credited to the merchant; the delivery fee is customer-paid on top.

## Campaigns

- WhatsApp campaigns via Pair AI (free at launch; Business account is Phase 2), with automatic re-engagement of lapsed customers.

## Merchant notifications

- Order received / dispatched / delivered, low wallet balance, SLA breach or delay, and a daily performance summary.

## Onboarding & service levels

- Darb-managed, white-glove onboarding: Darb sets up the merchant and integrates the POS/API for them.

- What Darb promises the merchant: an on-time % target, a pickup-time guarantee, a support response-time target, and platform uptime.

- Portal and apps are fully bilingual — Arabic and English with right-to-left support.

# 8.  Dispatch & Driver App

## Dispatch

- Nearest free driver is offered the order with a 15-second timer, then automatic fallback to the next.

- Orders are auto-batched only as one pickup with multiple drops. No hard zone cap — Darb always accepts and absorbs load by batching and adding fleet.

- Live ETA is built from driver→pickup and pickup→drop travel, live traffic, and the merchant handover wait.

- Dispatch is vehicle-aware across cars and bikes, factoring vehicle type into matching and ETA.

## Addressing

- Delivery location = a GPS pin (source of truth) plus Kuwait fields: area, block, street, building, floor.

## Driver app (Arabic / English / Hindi-Urdu)

- Incoming orders with a 15-second timer, one-tap navigation, and proof of delivery by customer PIN (photo fallback).

- Shift start/end and online toggle; cash-in-hand balance with deposit prompts as the ceiling nears.

- Completed orders and the driver’s ratings/performance.

- One-tap SOS with live location and audio, straight to rider support.

- Tips are passed to the driver in full — Darb takes no cut.

- The app requires a live connection: actions are blocked while offline and resume when signal returns.

# 9.  Delivery-Company Governance & Fleet

Darb does not resell fleets like a broker — it governs them. This is the supply-side advantage over Armada at the same price.

## Onboarding & vetting

- Per driver: civil ID, driving license, vehicle registration, health certificate (كرت صحة), and criminal-record / good-conduct certificate.

## Utilisation & service levels

- Darb pays each fleet a flat 1.100 KWD/order with no bonuses — coverage is guaranteed by contractual commitments (minimum online hours and drivers-online per zone), so idle drivers are the fleet’s cost, not Darb’s.

- Targets: ~90% on-time and ~85% acceptance. Under-performers are throttled or rotated out.

## Monitoring, GPS & violations

- Drivers on the live map as working / idle / offline; alerts for scheduled-but-not-online, GPS-upload failure, and repeated rejections.

- Phone off or GPS not uploading = unavailable, no orders until it returns. “Flight mode” (online, no GPS >10 min) is flagged.

- Late pickup, rejection timeouts, GPS-not-uploading, drop-off-in-advance, and low ratings feed a progressive ladder: warn → throttle → suspend → remove.

- Loss controls: GPS-confirmed delivery location (catches drop-off-in-advance), per-driver cash-variance alerts, and random spot-check audits.

## Fleet portal & handling

- Fleet portal: roster management, performance scorecard, and payout statement + cash reconciliation.

- Insulated bags and handling rules for temperature-sensitive or fragile items.

# 10.  Rider Support & Operations

Rider support is Darb — an in-app desk for drivers, and the customer’s support channel over the WhatsApp thread. It runs 24/7 from the control room.

## What rider support / ops can do

- Manually assign or reassign a driver; cancel an order; adjust or extend the ETA; pause a zone or merchant.

- Contact the customer; authorise return-to-merchant and refund; override proof of delivery in exceptional cases.

## Exception flows

- Customer unreachable. The driver contacts rider support in the app; support reaches the customer, then authorises return-to-merchant and restock/refund if needed.

- No driver accepts. 15-second offer → auto-fallback to the next-nearest → auto-widen → manual assignment by rider support, with a proactive delay alert to the customer.

## Safeguards (always on)

- Live SLA countdown against each order’s ETA, with auto-escalation before a breach.

- Proactive delay alerts to the customer; idle-driver repositioning nudges; a structured complaint/incident log feeding quality metrics.

- SOS routes to rider support with live location and audio.

# 11.  The Money Engine

The merchant runs on a credit line with a cap, reconciled monthly. Darb draws the fee, pays the fleet and itself, and credits back the cash drivers collect. At month-end the net decides who pays whom.

## At checkout (in the merchant’s flow)

The customer pays the order value plus the delivery fee, shown as a line item. On a 5.000 KWD order the customer pays 6.250 (cash or KNET/card). The 1.250 fee splits:

| Flow | Amount per order |
| --- | --- |
| Delivery fee collected | 1.250 KWD |
| Paid to the delivery company | 1.100 KWD |
| Darb margin retained | 0.150 KWD |

## The credit line (running account)

- The merchant runs on a credit line with a cap. Orders are delivered against it; if the outstanding balance reaches the cap, new orders pause until the merchant settles.

- Per order Darb records the fee due and, for cash orders, the order value the driver collected on the merchant’s behalf.

- Card/prepaid settles electronically. Cash: the driver collects, then deposits at a hub when the cash ceiling is hit; the amount is reconciled to the ledger.

- Monthly netting: the balance shows whether the merchant owes Darb or Darb owes the merchant. One net settlement; fleets are paid monthly from the same flow.

## Refunds, tips & guard rails

- Refunds. Full-order only. Merchant approves; Darb processes the adjustment and logs it.

- Tips. Passed to the driver in full, tracked in the ledger.

- Guard rails. Cash ceiling forces hub deposits; nightly self-check re-adds the books and alarms on any discrepancy; an append-only ledger records every entry; monthly statements per merchant.

# 12.  Customer Experience & Notifications

One WhatsApp thread, in Arabic and English — no app to install. The tracking link is co-branded: the merchant’s brand with “delivered by Darb.”

## Consent & control

- Consent to data use is captured at checkout, with an easy one-tap opt-out from marketing; Darb co-owns the resulting data.

- A live per-order ETA (no fixed promise); the customer can cancel any time up to final delivery, and can tip the driver.

- After delivery the customer rates the trip 1–5 stars with an optional comment; ratings feed the driver violation engine.

## Notifications

- Order confirmed, driver assigned (with the tracking link), out for delivery / arriving, and delivered + feedback prompt.

## Contact the driver

- A “Call driver” button in the tracking link shows the driver’s phone number; driver and customer can call each other directly.

## Support

- The customer replies in the WhatsApp thread; messages route to Darb rider support.

# 13.  Data & Growth Layer

Delivery is priced at parity; the data layer is why a merchant switches and — once proven — what they pay for. A product moat, not the acquisition thesis.

- Inputs: merchant POS data via direct API (Royal first), Darb’s order flow, and delivery/zone data.

- Outputs (v1): top products ranked, repeat buyers and demographics, spike attribution (discount vs. product), and inventory suggestions.

- Campaigns: WhatsApp via Pair AI with automatic lapsed-customer re-engagement — Phase 2, built ready while the Business account is pending.

- Pricing/phasing: free at launch to win merchants; live zone views first, predictive/ML later once months of data exist.

- Data governance: the data asset is retained, with individual deletion honored on request; marketing is opt-in with easy opt-out.

# 14.  The Darb System — Owner Cockpit

The admin console is the Darb company’s own system, for Wahab, Osama and the team. Alongside zones, fees and entity management it carries the live founder dashboard:

- Live orders and on-time % by zone; revenue and margin daily (money in, fleet cost out, net).

- Fleet utilisation and driver status; merchant growth and per-merchant sales lift.

- Threshold alerts (SLA / utilisation / cash) and per-fleet and per-merchant drill-down.

- Live cash position — collected in the field vs. deposited — and board-ready report exports.

- Recurring reporting: a daily digest and a weekly board pack, on top of the live cockpit.

- Governance: a full audit log of every admin action and granular role-based permissions.

# 15.  Feature Detail by Surface

Granular decisions from the deep-dive review, grouped by surface, for the build team.

## Driver app

| Item | Decision |
| --- | --- |
| Navigation | One-tap handoff to Google Maps / Waze. |
| Order detail shown | Pickup, drop, customer contact, order reference — no item-level detail; sealed order. |
| Onboarding | The fleet adds the driver; Darb verifies documents before activation. |
| Batching | One pickup, multiple drops only. |
| Connectivity | Requires a live connection; actions blocked offline. |
| Also shows | Completed orders, shift toggle, cash-in-hand + deposit prompts, ratings. |

## Merchant portal

| Item | Decision |
| --- | --- |
| Data freshness | Real-time order tracking; analytics refresh daily. |
| Alerts | Sensible defaults, merchant-configurable. |
| Campaigns | Pre-built templates (Darb/Pair-authored); merchant schedules & sends; new templates requested from Darb. |
| Finance view | Live balance, credit used vs. cap, downloadable statements. |
| Customer data | Own customers’ details (name/phone/history) + aggregates. |
| Access | Multi-branch (per-branch + rolled-up); roles: manager, pharmacist, finance. |

## Money

| Item | Decision |
| --- | --- |
| Credit cap | Set by Darb per merchant at onboarding. |
| Disputes | Raised in-portal; resolved by Darb finance / rider support. |
| Refunds | Full-order only; merchant approves, Darb processes. |
| Cash ceiling | Fixed KWD per driver; forces a hub deposit. |
| Cash value | No cap on cash order value. |
| Settlement | Monthly net; fleets paid monthly. |

## Fleet

| Item | Decision |
| --- | --- |
| Order allocation | Nearest driver, performance-weighted; tiers drive priority. |
| Roster | Fleet manages; Darb re-verifies new drivers. |
| Tiers | Bands affect a fleet’s share of orders. |
| Discipline | Per-driver ladder (warn → throttle → suspend → remove); no fleet-level offboarding. |
| Docs | Civil ID, license, vehicle reg, health cert, criminal-record cert. |
| Loss controls | GPS-confirmed location, cash-variance alerts, random audits. |

## Rider support & operations

| Item | Decision |
| --- | --- |
| Driver support | In-app chat. |
| Customer support | WhatsApp tracking thread. |
| Queue | Severity-based — SOS first. |
| Founder escalation | Sev-1 (outage, safety, major cash discrepancy) auto-notifies Wahab & Osama. |
| Broadcast | Zone / fleet driver broadcast. |
| Ops powers | Assign/reassign, cancel, extend ETA, pause zone/merchant, authorise return + refund, POD override. |

## Data & growth

| Item | Decision |
| --- | --- |
| Customer identity | Match POS + delivery data by phone number. |
| Segments | Lapsed, frequent/loyal, high-value, and by product/category. |
| Benchmarks | Merchant’s own data only (no cross-merchant benchmarks). |
| First predictive | Demand forecast per zone/hour. |
| Campaign channel | WhatsApp via Pair AI (Phase 2). |
| Pricing | Free at launch; monetise once proven. |

# 16.  Sharpened Spec — Decisions Carried Over

| In the original spec | What we build instead | Why |
| --- | --- | --- |
| Blockchain audit trail | Bank-style append-only ledger | Same guarantee, none of the cost. |
| ML demand prediction | Live zone views first | Prediction later, once real data exists. |
| In-browser voice calling | A call button | Phone calls already work everywhere. |
| Biometric proof of delivery | Customer PIN or photo | Same certainty at the door, no special hardware. |
| WhatsApp customer updates | Phase 2, by design | Built ready while the Business account is pending. |

# 17.  Go-to-Market & Rollout

- Anchor the first zone on Royal — ~2,000 orders/day commitment, non-exclusive, at 1.250 / 1.100 / 0.150.

- Add a few pharmacies to fill the zone; in-zone only, 24/7.

- Saturate the zone — reliability and driver availability before breadth.

- Add restaurants in the same zone to absorb idle capacity and lift utilisation.

- Turn on POS-integrated analytics for Royal (and a campaign once WhatsApp clears); measure the lift.

- Open the next zone once utilisation + SLA targets are hit, and repeat.

# 18.  Implementation Phases

A 6–8 week aggressive pilot on the existing platform, with a working demo at the end of every phase.

| Phase | Name | Scope |
| --- | --- | --- |
| 1 | Foundation | Zones, flat per-merchant/zone fee, and the API order intake on the existing platform. |
| 2 | Merchant portal | Orders (live map + ETA), multi-branch/multi-role, notifications, the wallet/credit line. |
| 3 | Dispatch & driver app | Auto-batching dispatch, 15-second orders, GPS-pin addressing, PIN/photo proof, multilingual app, tips. |
| 4 | Governance, support & money | Fleet portal + onboarding, GPS/violations, rider support desk, cash hubs, credit-line netting, nightly self-check. |
| 5 | Launch | Royal + a few pharmacies and pilot fleets run real orders, 24/7, one zone; WhatsApp tracking + support. |
| 6 | Growth layer & cockpit | POS-integrated analytics; the owner cockpit; WhatsApp campaigns once the Business account clears. |

Build status (July 2026). Darb already exists and is live; the new modules are integrating against the platform APIs now, so these features are clicking into place on top of what already runs.

# 19.  Success Metrics

The pilot proves the model: reliable operation, committed volume at a positive margin, and Royal wanting to continue.

| Metric | Why it matters |
| --- | --- |
| Orders / zone / day | ~2,000 committed, toward ~5,000 at saturation. |
| On-time vs. live ETA | The operational promise and an expansion gate (~90%). |
| Fleet utilisation & acceptance | ~85% acceptance; orders per driver-hour proves governance works. |
| GPS / flight-mode incidents | Unavailable-driver events; lower is healthier. |
| Settlement accuracy | Nightly self-check discrepancies at or near zero. |
| Merchant sales lift | Uplift from POS-integrated analytics — the proof of the moat. |
| Anchor retention | Royal chooses to continue and expand — the real verdict. |

# 20.  Open Questions

- Prescription / restricted-item handling — OTC-first assumed; confirm the regulatory approach for Rx.

- First-zone boundaries (which areas it aggregates) and the fleets assigned.

- KNET / card provider selection and integration specifics.

- Credit-line cap and cash-ceiling amounts, and hub deposit locations.

- Monetisation of the data + growth layer — amount and the trigger to switch it on.

- Confirmed SLA / utilisation threshold numbers that gate expansion; WhatsApp Business account owner and timeline.

Sources. Darb 2.0 proposal (ref DARB2-001, 19 July 2026) and the Darb finalisation + feature review with the founders. Built in Kuwait. Paired, not queued.